P33 - A Self-Hosted Open-Source Radiology Information System (RIS)

| Group Formal Tag: | COMP3888_W10_03 |
| --- | --- |
| Tutor Name: | Zilin Zhang |
| Client Name: | Louis Gan |

Group members details

(indicate if any member is doing multiple units)

| No. | Student Name | Student ID | Student Unikey | XP-Roles |
| --- | --- | --- | --- | --- |
| 1 | Mavis Xie | 540729001 | yxie0455 | Github expert |
| 2 | Zhongyang Sun | 541043667 | zsun0958 | Manager |
| 3 | Maggie Wang | 540030181 | xwan0180 | Tracker |
| 4 | Cheryl Huynh | 530609142 | phuy0123 | Tester |
| 5 | Dulguun Erdenebayar | 530829588 | derd0098 | Researcher |
| 6 | Vincent Yau | 540496066 | vyau0339 | Report writer |
| 7 | Tarek Fahmi | 530135191 | tfah7333 | Programmer (backend) |
| 8 | Jackson Mei | 540234918 | jmei0161 | Programmer (frontend) |

Attendances: everyone

Apologies: none

Submission Date:  23rd August

Weekly Group Meeting Minutes

Time: 19/08/2026, BHB

Venue: H70.01. 1070.Belinda Hutchinson Building

Meeting Minute Taker: Dulguun Erdenebayar

| # |  | Agenda Item | Description/ Comments | Decision/Action | Who? | Items for escalation |
| --- | --- | --- | --- | --- | --- | --- |
| 1 |  | What has been completed? | User types and system access have been discussed and finalised: Receptionist, Radiologist, Technologist, and Administrator. Role responsibilities and permissions were agreed. Initial UI/dashboard requirements were also designed based on these roles. | Use the agreed user roles and access requirements as the basis for system and UI development. | Maggie, Jackson, Dulguun, Zhongyang, Tarek | None |
|  |  | The initial frontend and backend project structure has been completed. An early Receptionist interface, including patient registration and sample patient data, was demonstrated. |  | Continue development from the initial structure and incorporate feedback from the demonstration. | Zhongyang, Tarek | None |
|  |  | UI design has been developed based on the agreed user roles, including required buttons, functions, and dashboard content. |  | Finalise UI designs before/alongside further frontend development. | Zhongyang, Dulguun, Tarek | None |
|  |  | The role responsibility matrix has been completed. |  | Use the matrix to support system requirements and role-based access control. | Maggie, Jackson | None |
|  |  | Week 4 presentation preparation has started, with presentation tasks, speakers, and scripts allocated in Jira. |  | Continue completing assigned presentation slides and scripts. | Dulguun and all members | None |
| 2 |  | What is in progress? | Frontend development is currently underway based on the agreed UI and user-role requirements. | Continue implementing the interfaces and functionality. | Zhongyang, Mavis | None |
|  |  | Scope and Project Proposal report is being developed and structured. |  | Continue writing and consolidating the report sections. | All members | None |
|  |  | Week 4 presentation slides and speaking scripts are being prepared. |  | Complete individual assigned slides and prepared for presentation. | All members | None |
| 3 |  | What is working well? | The team has established a clear understanding of the four main user types and responsibilities. | Maintain the agreed role structure throughout development. | All members | None |
|  |  | The UI design is being developed alongside the role/access requirements, helping connect user needs with system functionality. |  | Continue validating UI decisions against user roles. | Zhongyang, Dulguun, Tarek | None |
|  |  | Early frontend/backend structure and the Receptionist interface have provided a practical starting point for development. |  | Use the early implementation to identify improvements before expanding functionality. | Zhongyang, Tarek | None |
| 4 |  | What needs improvement? | Some system requirements and UI decisions may need further validation as development progresses. | Review the interfaces against the agreed role responsibilities and access matrix. | All members | Potential changes to requirements may affect development. |
| 5 |  | Reminders | - Complete the next stage of front-end development based on the agreed UI. - Progress the Scope and Project Proposal report. - Complete Week 4 presentation slides and speaking scripts. - Further, develop the Receptionist interface and incorporate feedback from the initial demonstration. | Keep frontend implementation aligned with the role/access matrix. Complete and review assigned sections. | All members | None |
| 6 |  | What needs to be completed before the next meeting? | - Complete the next stage of front-end development based on the agreed UI. - Further, develop the Receptionist interface and incorporate feedback from the initial demonstration. | Produce an improved Receptionist interface. | Zhongyang, Mavis, Tarek | None |
| 7 |  | What’s Next | - Continue system development using the agreed user roles, responsibilities, and UI design as the foundation. |  | All developments teams | None |

Main Discussions

- The team discussed and finalised the four system user types: Receptionist, Radiologist, Technologist, and Administrator, including their responsibilities, permissions and access to different system functions.

- Based on these roles, the team discussed the required UI structure, buttons, functions, and dashboard content for each user type.

- The team reviewed the initial frontend and backend structure and demonstrated an early Receptionist interface containing patient registration and sample patient data.

- The team also discussed progress on the Scope and Project Proposal report and organised the Week 4 presentation, including slide allocation, speakers, and scripts through Jira.

Key Takeaways

- The agreed role of responsibility matrix will guide role-based access control and system functionality.

- UI design should remain aligned with the responsibilities and access requirements of each user type.

- The initial Receptionist interface provides a foundation for developing the remaining user interfaces.

- Jira will be used to track presentation tasks, assigned responsibilities, and deliverables.

- Early implementation and demonstrations should be used to identify UI and functionality improvements before further development.

What Happened

- The four user types and their system responsibilities/access were finalised.

- Initial frontend and backend structures were completed.

- An early Receptionist interface with patient registration and sample patient data was demonstrated.

- UI design and dashboard requirements were developed based on the agreed roles.

- Maggie and Jackson completed the role of responsibility matrix.

- Dulguun organised the presentation slide, speaking, and script tasks in Jira.

- Zhonyang and Mavis continued front-end development.

- The team continued work on the Scope and Project Proposal report.

- All members started working on their assigned presentation slides.

What’s Next

- Zhongyang and Mavis are responsible for continuing frontend development and delivering an updated interface for team review by the next meeting.

- Zhongyang and Tarek are responsible for improving the Receptionist interface based on the initial demonstration and agreed requirements.

- Dulguun is responsible for coordinating the Week 4 presentation tasks in Jira and ensuring slides, speakers and scripts are prepared for team review.

- Maggie and Jackson are responsible for ensuring the completed role responsibility matrix is reflected in the project requirements.

- All members are responsible for completing their assigned presentation slides and contributing to the Scope and Project Proposal report before the next meeting.

Weekly Client Meeting Minutes

Time: 1:45 pm, 20th August

Venue: https://uni-sydney.zoom.us/meeting/tZYuf--srz0tH9cimt945dNEEaqxuEDLxzl9/ics?icsToken=DLuNZhKZHxHSY1GWeAAALAAAALuP6q3NT-TwLoFucbDBMDSfB5U-14uG6e54DXGBweIILZAn93fp609WArD33aTztznEfkojACGGPTJClzAwMDAwMQ&meetingMasterEventId

Meeting Minute Taker:  Dulguun Erdenebayar

Attendances: Mavis, Dulguun, Maggie, Zhongyang, Cheryl, Jackson, Vincent

Apologies: Tarek

| # | Agenda Item | Description / Comments | Decision / Action | Who? | Items for escalation |
| --- | --- | --- | --- | --- | --- |
| 1 | What has been completed? | Four user roles and their permissions were reviewed and approved in principle. The scope document and role/permission slides were also prepared for supervisor feedback. | Send the role/permission slides and scope document to the supervisor. | Project team | Await written supervisor feedback |
| 2 | What is in progress? | Backend development in Java, frontend-backend integration, DICOM communication, and definition of scheduling/cancellation/rescheduling workflows are in progress. | Prioritise backend and minimum viable DICOM communication before further frontend refinement. | Development team | Confirm whether the required DICOM test is C-ECHO |
| 3 | What is working well? | The overall project direction and four-role structure were approved. The team has a clear basis for role-based access control and scheduling UI design. | Continue development based on the agreed roles and system structure. | Whole team | None |
| 4 | What needs improvement? | Development needs to shift from mainly frontend/UI refinement toward backend, DICOM communication, and end-to-end integration. Cancellation and rescheduling rules also need clearer definition. | Define how status changes are synchronised across frontend, backend, worklist and modality/device. | Development + requirements team | High priority: end-to-end status synchronisation |
| 5 | Reminders | Role/permission slides and scope document need to be sent to the supervisor. The exact DICOM communication requirement should also be confirmed. | Send documents and confirm DICOM requirement. | Team contact / Development team | None |
| 6 | What needs to be completed before the next meeting? | A more complete backend structure, frontend-backend connection and basic DICOM communication should be ready for demonstration. Cancellation/rescheduling workflow and permission matrix should also be further defined. | Prepare the technical demonstration and finalise the proposed workflows. | Whole team | DICOM communication is high priority |
| 7 | What’s Next | Move into backend-first development, establish basic DICOM communication, integrate frontend and backend, and refine role-based workflows. | Demonstrate backend structure, frontend-backend integration and basic DICOM communication at the next meeting. | Whole team | None |

## Main Discussions

- The client approved the overall project direction.

- The client advised the team to change the development sequence and prioritise backend development and basic DICOM communication before further frontend UI refinement.

- The team discussed the importance of end-to-end consistency for cancellation and rescheduling. Changes must be synchronised across the frontend, backend, worklist, and modality/device side.

- The scheduling interface was discussed as a timetable/calendar-style design, allowing users to select available appointment slots.

- The team discussed Java as backend technology. The supervisor considered Java suitable for hospital systems due to its industry-grade ecosystem, while acknowledging its higher implementation and learning difficulty compared with Python.

- The supervisor requested the role/permission slides and current scope document for further written feedback.

- The next meeting should include a demonstration of a more complete backend structure, frontend-backend integration, and basic DICOM communication.

## Key Takeaways

- Backend and DICOM communication should now be prioritised over further UI refinement.

- Scheduling, cancellation, and rescheduling rules need to be explicitly defined before implementation.

- The team should establish a minimum viable DICOM communication path, with the exact command to be confirmed.

- Java can be retained as the backend language provided by the development team has sufficient capability to deliver the required functionality.

- The next demonstration should focus on technical integration and backend progress, rather than primarily visual UI progress.

## What Happened

- The team presented the proposed user roles and permissions, which were generally approved by the supervisor.

- The supervisor requested the role/permission slides and current scope document for written feedback.

- The development sequence was revised to prioritise backend development and DICOM communication.

- The team was advised that cancellation and rescheduling must synchronise status across the backend, worklist, and modality/device side.

- The team discussed the proposed timetable/calendar approach for appointment scheduling.

- Java was discussed and considered a suitable technology for the backend if the team can implement it effectively.

- The next technical milestone was identified as a minimum viable DICOM communication path and stronger front-end-backend integration.

## What's Next

- The development team is responsible for developing a more complete backend structure and establishing a basic DICOM communication path before the next meeting.

- The development team is responsible for demonstrating the frontend-backend connection and basic communication results at the next meeting.

- Backend/integration leads are responsible for proposing the cancellation/rescheduling status synchronisation workflow before the next meeting.

- Product/requirements lead is responsible for refining the permission matrix for Receptionist, Radiologist, Technologist and Administrator.

- Product/frontend leads are responsible for defining scheduling slots, conflict handling, and cancellation/rescheduling conditions.

- Team contact is responsible for sending the role/permission slides to the supervisor for written feedback.

- Project team is responsible for submitting and sending the scope document.

- Whole team is responsible for preparing the next demonstration covering backend structure, frontend-backend integration, and basic DICOM communication.

Individual Progress Report

[Replicate this for each group member – up to one page for each group member]

Name: Maggie Wang

Student ID: 540030181

Goals

- Draft the Abstract/Summary and Background sections of the Project Scope and Proposal.

- Investigate how DCMTK/findscu could be used to test C-FIND matching and identify suitable test cases.

- Contribute to the role and permission matrix for the four main system users.

- Support the preparation and documentation of the weekly client meeting.

Progress Made

- Completed the Abstract and Summary Table sections of the Project Scope and Proposal.

- Prepared the client meeting slides describing the permissions, responsibilities, and key tasks of the four system roles: Receptionist, Technologist, Radiologist, and Administrator.

- Completed the client meeting summary, documenting the main discussions, client feedback, decisions, and follow-up actions.

- Prepared the PowerPoint slides and speaking script for next week’s project presentation.

- Contributed to refining the role and permission matrix based on the requirements discussed with the client.

- The planned documentation and presentation tasks were completed. However, the DCMTK/findscu investigation and C-FIND test-case design remain in progress.

Blockers to Progress/Issues

- The exact DCMTK/findscu configuration and testing environment still require further investigation and confirmation.

- Additional clarification is required regarding the expected C-FIND matching rules and suitable test cases.

- Some of my available time was redirected to higher-priority client-meeting preparation, meeting documentation, the Scope and Proposal, and preparation for next week’s presentation. As a result, the technical investigation could not be completed this week.

Individual Progress Report

[Replicate this for each group member – up to one page for each group member]

Name: Cheryl Huynh

Student ID: 530609142

Goals

- Prepare presentation structure

- Schedule and Attend client meeting

- Finish project overview, project aim and objectives, project scopes for proposals

- Prepare powerpoints slies: content, introduction and project overview for week4 presentation

- Prepare scripts and practice for week 4 project presentation

- Supporting group ideas

- Adjust group timeline and report to meet client feedback

- Understanding project interface and keep track of UI-UX design

- Set up project database

- Drafting users table for project database

Progress Made:

All goals satisfied

Blockers to Progress/Issues

- Project overview required an overview of our timeline which need to take into account multiple factors: group milestones, buffer timeframe.

- Familiarize with technical terms for project scope

Individual Progress Report

Name: Dulguun Erdenebayar

Student ID: 530829588

Goals

My goals for this week were to contribute to the development of the system UI and user-role structure, coordinate the Week 4 presentation tasks, and contribute to the Scope and Project Proposal report. Additionally, my main responsibilities included writing the weekly meeting minutes, asking key questions to the client, and clarifying the current coding process.

Progress Made

The four user roles and their responsibilities and access permissions were discussed and finalised with the team, which provided a clear basis for the UI design and role-based access control. I also designed the UI with Zhongyang and Tarek, focusing on the buttons, functions and dashboards required for each role. In addition, I arranged the Week 4 presentation tasks, including slide allocation, speaking responsibilities and scripts in Jira, and continued contributing to the Scope and Project Proposal report. These goals were largely achieved, although some role permissions and workflows still require further refinement based on client feedback.

Blockers to Progress/Issues

The main issue was that some system workflows, particularly cancellation and rescheduling, were not fully defined. The client also advised that development should prioritise the backend and DICOM communication before further frontend UI refinement. This changed some of our development priorities and means that the UI and role requirements may need to be adjusted as the backend and integration requirements become clearer. Further supervisor feedback on the role/permission slides and scope document is also needed before some requirements can be finalised.

Individual Progress Report

[Replicate this for each group member – up to one page for each group member]

Name: ZHONGYANG SUN

Student ID: 541043667

Goals

- Design the database structure

- Plan the REST API endpoints

- Establish the frontend foundation.

Progress Made

- Implemented the core database tables

- Designed the main API structure

- Created the Angular frontend skeleton with initial pages and navigation.

Blockers to Progress/Issues

Backend–frontend integration, API implementation, testing, and final confirmation of some data fields and workflow requirements are still pending. No major blockers currently.

Individual Progress Report

Name:  Jackson Mei

Student ID: 540234918

Goals

- Complete the Software and/or Hardware Resources and Roles & Responsibilities of Group Members sections of the Project Scope & Proposal Report.

- Contribute to the role and permission matrix for the four system user roles: Receptionist, Technologist, Radiologist, and Administrator.

- Prepare the Expected Outcomes & Deliverables section for the Week 4 group presentation, including both the PowerPoint slides and speaking script.

- Keep up to date with the team’s current development progress and synchronize the latest work from GitHub.

- Run the latest version of the project locally and review the implemented features to understand the current system status and functionality.

Progress Made

- Refined and completed my assigned Scope sections based on the confirmed technology stack in the GitHub README

- Drafted the role-permission matrix for the four system user roles and confirmed the proposed permissions with the client during the client meeting and recorded his feedback.

- Prepared the Expected Outcomes & Deliverables slides and speaking script for the Week 4 presentation.

- Successfully ran the latest system locally using Docker Compose and reviewed the implemented functionality and overall system structure.

Blockers to Progress/Issues

- Further understanding of the backend and DICOM integration is needed to gain a more complete understanding of the overall system workflow.

- Some development tools and technologies are still unfamiliar and require further learning and practice to support future implementation tasks.

Individual Progress Report

[Replicate this for each group member – up to one page for each group member]

Name: Vincent Yau

Student ID:540496066

Goals

- Write the High-Level Technical Architecture section for the project's scope and proposal.

- Describe how the proposed Angular frontend, Spring Boot backend, PostgreSQL database and DICOM MWL service fit together.

- Explain the role of the REST API and the separate DICOM Modality Worklist interface.

- Write in the Feasibility Analysis section and justify why the proposed technologies are suitable for the project.

- Address Risk Assessment and Mitigation.

- Prepare powerpoints slides, and familiarise presenting them

- Research and familiarise myself with the technical concepts required to accurately describe the proposed architecture.

Progress Made

- Completed the High-Level Technical Architecture section for the project proposal.

- Completed the Feasibility Analysis section.

- Completed the Risk Assessment and Mitigation section.

- Documented the proposed interaction between the frontend, backend, database and DICOM MWL service.

- Clarified in the proposal that the REST API and DICOM MWL interface use different protocols.

- Completed slides

Blockers to Progress/Issues

- Required familiarisation with DICOM terminology such as MWL, C-FIND, SCP, SCU and findscu in order to describe the architecture accurately.

- Needed to understand the difference between HTTP REST communication and DICOM communication.

- Client feedback identified ambiguity around Nginx and the DICOM MWL service, requiring clarification in the written architecture.

- Needed to ensure the architecture described in the proposal remained consistent with the team’s planned implementation and deployment approach.

Individual Progress Report

Name: Mavis Xie

Student ID: 540729001

Goals

- Become familiar with the Angular + TypeScript frontend and project structure.

- Set up and run the project locally in preparation for development.

- Understand the agreed RIS workflow and frontend requirements.

Progress Made

- Successfully set up and ran the full project locally using Git, GitHub and Docker Compose.

- Learned the project-specific Git/GitHub workflow and commands with guidance from Zhongyang, in preparation for my GitHub Expert role this week.

- Began designing the frontend UI around the agreed RIS workflow and four user roles.

- Reviewed how frontend functionality should support the Ordered → Scheduled → Acquired → Reported → Completed workflow.

Blockers to Progress/Issues

- No major blockers currently.

- Frontend UI implementation is still in progress and is planned to be completed by Wednesday, 26 August.

Individual Progress Report

Name: Tarek Fahmi

Student ID: 530135191

Goals

Design backend/API support for the Receptionist workflow and begin its frontend interface.

Write Sections 3.5 Testing and 3.6 Deployment of the Project Scope and Proposal.

Prepare the slides and speaking script for Slides 6-7: Data Collection and Computational Solutions.

Learn the project-specific repository and development workflow commands.

Progress Made

Completed backend-design brainstorming and initial API-integration preparation for frontend development.

Began the Receptionist UI design around patient registration and agreed role permissions.

Drafted Proposal Sections 3.5 Testing and 3.6 Deployment, keeping unconfirmed details provisional.

Prepared Slides 6-7 and their script, and learned the project-specific workflow commands.

After missing the client meeting for a doctor's appointment, caught up with the team and reviewed the client's backend-first, integration and DICOM priorities.

Blockers to Progress/Issues

Receptionist backend design was the main technical difficulty. It is largely resolved, but full implementation and frontend-backend integration remain in progress.

The shift to backend and DICOM work required reprioritisation; the minimum DICOM command and testing configuration still require confirmation.

Plan for Next Week

Continue the Receptionist API/frontend integration and prepare a working frontend-backend demonstration.

Support minimum viable DICOM communication and refine cancellation/rescheduling status synchronisation.

Update Sections 3.5-3.6 and Slides 6-7 after feedback, rehearse the script and retain evidence for tutorial review.