P33 - A Self-Hosted Open-Source Radiology Information System (RIS)

| Group Formal Tag: | COMP3888_W10_03 |
| --- | --- |
| Tutor Name: | Zilin Zhang |
| Client Name: | Louis Gan |

Group members details

(indicate if any member is doing multiple units)

| No. | Student Name | Student ID | Student Unikey | XP-Roles |
| --- | --- | --- | --- | --- |
| 1 | Mavis Xie | 540729001 | yxie0455 | Report Writer |
| 2 | Zhongyang Sun | 541043667 | zsun0958 | Programmer (backend) |
| 3 | Maggie Wang | 540030181 | xwan0180 | Researcher |
| 4 | Cheryl Huynh | 530609142 | phuy0123 | Tracker |
| 5 | Dulguun Erdenebayar | 530829588 | derd0098 | Tester |
| 6 | Vincent Yau | 540496066 | vyau0339 | Manager |
| 7 | Tarek Fahmi | 530135191 | tfah7333 | Github Expert |
| 8 | Jackson Mei | 540234918 | jmei0161 | Programmer (frontend) |

Attendances: Mavis, Maggie, Cheryl, Vincent, Jackson, Tarek, Dulguun

Apologies: Zhongyang

Weekly Group Meeting Minutes

Time: 26th August 2026

Venue: H70.01.1070.Belinda Hutchinson Building

Meeting Minute Taker: Mavis Xie

| # | Agenda Item | Description/ Comments | Decision/Action | Who? | Items for escalation |
| --- | --- | --- | --- | --- | --- |
| 1 | What has been completed? | Frontend development has progressed significantly. Mavis and Vincent completed their assigned front-end work. The Patient Registration and Examination Order UI and other assigned frontend components have been developed. | Review completed frontend components and prepared them for integration with the backend. | Mavis, Vincent | None |
|  |  | Portions of the backend development has been completed, Tarek and Dina has finished implementing regression tests and modality constraints respectively. | Wait for the other members to complete their tasks for back end so it can integrated with the front end. | Tarek, Dina | None |
| 2 | What is in progress? | Mavis and Tarek are also working on the client slides to be presented tomorrow. | Complete the client slides. | Mavis, Tarek | None |
|  |  | Maggie has progressed the development of her assigned frontend dashboard and is close to completion. | Complete and review the remaining dashboard work by the end of this week. | Maggie | None |
|  |  | Backend development is currently underway, with several backend tasks either in progress or under review. These include the basic backend structure, database testing, examination lifecycle functionality and regression testing. | Continue backend implementation and testing, with Tarek coordinating the allocation of backend work. | Tarek and backend team | Backend development remains a key priority |
| 3 | What is working well? | Communication with the team has been smooth. There is consistent communication on Teams and each member knows what their tasks are through Jira. | Continue using teams and jira. | Everyone | None |
| 4 | What needs improvement? | Some client requirements remain unclear, particularly the expected reporting interface, availability of sample data and the expected level of completeness for the final system. | Raise these questions during the next client meeting. | Everyone | Client clarification required |
| 5 | Reminders | Jackson and Cheryl still need to complete their assigned backend components by the end of this week so the group can connect backend and front-end next week. | Complete all assigned Jira tasks. | Jackson & Cheryl | None |
|  |  | The team should prepare questions regarding sample data, reporting requirements, expected system completeness and the 17 September initial launch. | Confirm the questions before the client meeting and record the client's responses for development. | All members | Client clarification required. |
| 6 | What needs to be completed before the next meeting? | Complete assigned jira tasks for frontend/backend. Stay in touch with members on teams so |  |  |  |
| 7 | What’s Next | Continue backend development and testing, finish the remaining frontend dashboard work, and begin bringing frontend and backend components together. Client feedback from the next meeting will be used to clarify reporting, sample data, project expectations and launch arrangements. | Update development priorities after receiving client clarification. | Everyone | Client responses may affect implementation decisions |
| … | ….. |  |  |  |  |

Main Discussions

- The team reviewed the current state of frontend and backend development.

- Frontend work has progressed significantly, with Mavis and Vincent completing their assigned frontend tasks and Maggie's dashboard nearing completion.

- Tarek is coordinating and assigning backend development tasks, while backend implementation and testing continue across several areas.

- The team discussed the need to begin integrating completed frontend components with the backend as development progresses.

- The team also prepared questions for the client meeting on 27 August to clarify requirements that may affect further development.

- The team agreed to ask whether there is a sample dataset that can be used to test whether the system behaves as the client intends.

- The team discussed uncertainty regarding the reporting page, particularly whether it should display medical scan images or whether the current reporting interface is sufficient.

- The team identified the need to clarify whether the client expects a fully working system or whether a viable working demonstration of the required functionality is sufficient.

- The team also plans to confirm whether the 17 September initial launch will be conducted online or in person and whether the client has a preferred format.

Key Takeaways

- Frontend development is progressing well, with most assigned frontend components either completed or close to completion.

- Backend development remains in progress and is being coordinated by Tarek.

- Frontend and backend integration will become increasingly important as individual components are completed.

- Several requirements need direct clarification from the client before the team finalises parts of the system.

- The client meeting on 27 August will be important for confirming the expected reporting interface, available testing data, expected level of system completeness and launch arrangements.

What Happened

- Mavis completed her assigned frontend work.

- Vincent completed his assigned frontend work.

- Maggie progressed her dashboard development and is close to completing it.

- Tarek continued coordinating and assigning backend development tasks.

- Dina has competed her assigned backend work for regression tests.

- Backend development and testing continued across the current assigned tasks.

- The team reviewed the current Jira board and development progress.

- The team prepared questions for the upcoming client meeting.

- Outstanding questions were identified regarding sample datasets, reporting requirements, the expected level of system completeness and the 17 September initial launch.

What’s Next

- Maggie is responsible for completing her remaining dashboard work and preparing it for team review.

- Tarek is responsible for continuing to coordinate and assign backend development tasks and ensuring backend work progress.

- Mavis and Vincent are responsible for reviewing their completed frontend work and supporting frontend-backend integration where required.

- Tarek, Cherly, Dina and Jackson is responsible for continuing backend implementation, testing and integration with the frontend.

- All members are responsible for preparing for the 27 August client meeting and obtaining clarification on the outstanding requirements.

- The team will ask the client whether a sample dataset can be provided for system testing.

- The team will confirm the required design and contents of the reporting page, including whether medical scan images are expected to be displayed.

- The team will clarify whether the expected deliverable is a fully operational system or a viable working implementation demonstrating the required functionality.

- The team will confirm whether the 17 September initial launch will be online or in person and whether the client has a preferred format.

Weekly Client Meeting Minutes

Time: 1:45 pm, 27th August

Venue: https://uni-sydney.zoom.us/meeting/tZYuf--srz0tH9cimt945dNEEaqxuEDLxzl9/ics?icsToken=DLuNZhKZHxHSY1GWeAAALAAAALuP6q3NT-TwLoFucbDBMDSfB5U-14uG6e54DXGBweIILZAn93fp609WArD33aTztznEfkojACGGPTJClzAwMDAwMQ&meetingMasterEventId

Meeting Minute Taker: Vincent Yau

Attendances: Mavis, Dulguun, Maggie, Cheryl, Jackson, Vincent, Tarek

Apologies: Zhongyang

| # | Agenda Item | Description/ Comments | Decision/Action | Who? | Items for escalation |
| --- | --- | --- | --- | --- | --- |
| 1 | What has been completed? | The team completed the main frontend UI components, including patient registration, examination ordering, reporting, worklist and dashboard interfaces. Backend patient/examination CRUD and controlled examination-lifecycle functions are also largely complete, supported by 21 lifecycle tests. | Use the completed frontend as the basis for integration. Continue from the existing backend functions rather than redesigning completed components. | Frontend team/Backend Team | None |
| 2 | What is in progress? | Frontend-backend integration is in progress. The backend team is preparing lifecycle APIs, password hashing and remaining input restrictions. DICOM/MWL implementation using DCM4CHE/Java also needs to resume after limited progress this week. | Prioritise lifecycle API integration and DICOM/MWL implementation. Keep frontend polishing secondary to functional integration. | Backend Team | DICOM/MWL remains not implemented |
| 3 | What is working well? | client confirmed that our synthetic patient data is sufficient for the project and that medical scan images do not need to be displayed in the RIS. The existing frontend/backend progress is sufficient to move toward end-to-end integration. | Continue using synthetic data and focus more on workflow correctness, backend integration and DICOM. | Everyone | None |
| 4 | What needs improvement? | Need to focus on DICOM implementation. Also have to finalise report sign off behavior, overdue scheduled exam behavior and distinguish cancellation and discontinuation behavior. | Resume DICOM/MWL work. Define the remaining lifecycle rules and confirm them in the implementation and tests. | Backend Team | Post-sign-off and overdue-exam rules need to be decided |
| 5 | Reminders | Cancellation is permitted only before acquisition and must be available to administrators and receptionists. After acquisition, an examination must not be cancelled or deleted; it should use a discontinued/ended outcome while retaining the record. The report page only needs patient/exam details, findings, impression and sign-off. | Update role permissions and lifecycle rules. Preserve post-acquisition records and keep image display outside RIS scope. | Backend and reporting teams | Decide how discontinued records will be displayed/stored separately from active workflow records. |
| 6 | What needs to be completed before the next meeting? | Complete lifecycle APIs and frontend-backend integration; resume MWL implementation; add password hashing and remaining input constraints; implement reporting sign-off; enforce cancellation permissions; and define post-sign-off and overdue-exam behaviour. | Complete the functional integration work needed for the next client review. | Frontend/Bake end team | None. |
| 7 | What’s Next | Start DICOM/MWL integration and validate the examination lifecycle end to end. Prepare the system as a fully working product for the initial launch on 17 September 2026. | Prioritise DICOM, backend integration and end-to-end testing. Keep frontend styling as a secondary priority. | Everyone | None |

Main Discussions

- The client confirmed that synthetic patient and appointment data is sufficient, real patient datasets are not required.

- The team presented current frontend and backend progress, including patient/examination CRUD, lifecycle controls and 21 lifecycle tests.

- DICOM/MWL was identified as the most difficult and highest-risk component and should now be prioritised.

- The client clarified that administrators and receptionists may cancel examinations before acquisition, but acquired examinations must not be cancelled or deleted.

- The report page should contain patient/examination details, free-text findings and impression fields, and a sign-off action. Medical scan images are outside the RIS scope.

- The client expects a fully working system. The 17 September initial product launch may be conducted online.

Key Takeaways

- Use synthetic data and keep the patient dataset lightweight but sufficient to demonstrate all workflows.

- Prioritise DICOM/MWL and end-to-end functional integration over frontend styling.

- Cancellation is a pre-acquisition action.  post-acquisition termination should use a discontinued/ended outcome while preserving the record.

- Reporting does not require PACS image display, but sign-off behaviour and amendment rules must be defined.

- The REST API and DICOM adapter should remain separated while applying consistent eligibility and matching rules.

What Happened

- The team demonstrated completed frontend UI work including patient registration, examination ordering, reporting, worklist and dashboard components.

- Backend progress was reviewed, including patient/examination CRUD, lifecycle transition controls, database sanitisation and 21 lifecycle tests.

- The client confirmed that real patient data is unnecessary and synthetic data should be used.

- The client clarified cancellation permissions and the need for a discontinued/ended outcome after acquisition.

What’s Next

- Continue DICOM integration and begin/continue MWL implementation using DCM4CHE/Java

- Complete examination-lifecycle APIs and connect the frontend to backend services.

- Implement password hashing, API authorisation and remaining patient/examination input restrictions.

- Enforce cancellation permissions for administrators and receptionists and prevent cancellation/deletion after acquisition.

- Implement report findings, impression and sign-off behaviour, then define whether finalised reports may be amended.

- Define behaviour for scheduled examinations that pass their appointment date without acquisition.

- Prepare for the fully working online initial product launch on 17 September 2026.

Individual Progress Report

Name:  Mavis Xie

Student ID: 540729001

Goals

- Complete the assigned frontend UI implementation based on the agreed RIS workflow and user requirements.

- Continue becoming familiar with the Angular + TypeScript frontend structure through hands-on development.

- Apply the project-specific Git/GitHub workflow when developing and contributing frontend changes.

Progress Made

- Served as the team’s Report Writer for the week and prepared the Weekly Group Meeting Minutes, documenting the team’s development progress, current issues, decisions, and actions for the next week.

- Completed my assigned frontend development work, including the Patient Registration and Examination Order UI.

- Applied the agreed RIS workflow and role requirements when implementing the frontend functionality.

- Used Git/GitHub to manage and contribute my frontend work to the team codebase.

- Worked alongside the other frontend developers, with Vincent completing his assigned frontend work and Maggie's dashboard nearing completion.

- Participated in reviewing current development progress and preparing questions for the upcoming client meeting.

Blockers to Progress/Issues

- No major technical blockers prevented completion of my assigned frontend work.

- Some frontend requirements still require client clarification, particularly whether the reporting page should display medical scan images or whether the current reporting functionality is sufficient.

- The team also requires clarification on whether a sample dataset can be provided to test the system against the client's intended use.

- Further frontend work may depend on the client's expectations regarding the required level of functionality for the final system.

Individual Progress Report

Name:  Maggie Wang

Student ID: 540030181

### Goals

- Continue investigating DCMTK/findscu and C-FIND testing requirements from the previous week.

- Complete my assigned frontend dashboard based on the agreed RIS user roles and system requirements.

- Ensure the dashboard design remains consistent with the role and permission requirements developed in the previous week.

- Participate in team discussions and prepare for the client meeting to clarify outstanding system requirements.

### Progress Made

- Progressed the development of my assigned frontend dashboard, with the main interface now close to completion.

- Developed the dashboard based on the agreed RIS user roles and current system requirements.

- Reviewed the dashboard requirements alongside the existing role and permission structure to maintain consistency with the overall system design.

- Participated in the team review of current frontend and backend development progress.

- Contributed to preparing questions for the client meeting regarding the reporting interface, sample dataset, expected level of system completeness, and initial launch arrangements.

- Continued developing my understanding of the DICOM MWL and C-FIND testing requirements while the team progressed with backend and DICOM implementation.

### Blockers to Progress/Issues

- No major technical blockers prevented progress on my assigned dashboard development.

- The DCMTK/findscu and C-FIND testing work still depends on the team's backend and DICOM MWL implementation and requires further technical confirmation.

- Some system requirements still require clarification from the client, particularly the expected reporting interface, availability of sample data, and expected level of completeness for the final system.

- Further frontend work and integration may need to be adjusted based on client feedback and backend development progress.

Individual Progress Report

Name: Vincent Yau

Student ID: 540496066

### Goals

- Complete my assigned frontend development tasks for the RIS.

- Implement the reporting and worklist interfaces based on the agreed system workflow.

- Support preparation for the client meeting and identify requirements that needed clarification.

- Prepare completed frontend components for later integration with the backend.

### Progress Made

- Completed my assigned frontend work, including the reporting and worklist interfaces. The completed frontend components were presented as part of the team's progress update.

- Implemented the worklist interface to display and manage scheduled examinations and developed the reporting interface for examination/report information.

- Participated in the client meeting and recorded the client's feedback and development requirements.

- Helped clarify the reporting requirements. The client confirmed that the reporting page does not need to display medical scan images and should instead contain patient/examination details, findings, impression and a sign-off action.

- My main frontend goals for the week were satisfied, with further work now depending mainly on integration with the backend.

### Blockers to Progress/Issues

- The frontend and backend are not yet fully integrated, so some frontend functions cannot yet interact with the examination lifecycle and database.

- Some requirements were unclear before the client meeting, particularly the reporting-page requirements, use of sample/real patient data and the expected completeness of the final system.

- These were largely resolved during the client meeting: synthetic data is sufficient, scan images are outside scope, and the client expects a fully working system.

- Further progress will depend on completion of the lifecycle APIs and DICOM/MWL integration so the frontend can be tested as part of the full end-to-end system.

Individual Progress Report

Name: Dulguun Erdenebayar

Student ID: 530829588

### Goals

My main goal this week was to present the responsibilities of each team member, team structure during presentation and implement regression tests for the existing Patient CRUD functionality, covering the patient service and controller layers. I also aimed to contribute to the client meeting, prepare and raise key questions with the client, and communicate the team's current development progress.

### Progress Made

I completed regression tests for the existing Patient CRUD functionality using Mockito to mock the PatientRepository in the service tests and a Spring MVC test with a mocked PatientService for the controller. The tests cover listing, retrieving, creating and updating patients, including MRN and name normalisation, duplicate MRNs, missing patients, validation failures and the expected HTTP responses. The tests were completed without requiring PostgreSQL, and no production code was changed unnecessarily. I also prepared the weekly meeting minutes and raised questions with the client regarding patient data and testing requirements. And now I am starting research about DICOM usage in real hospitals and trying to figure out how our code can be structured and assigned to team members.

### Blockers to Progress / Issues

There was some confusion regarding the patient data to be used for testing. The tutor suggested researching real patient data, while during the client discussion I asked whether this would be appropriate and was advised that the project will use synthetic patient data only. This clarification means the team should continue using synthetic data rather than real patient information. Further clarification may be needed if the tutor and client expectations differ.

Individual Progress Report

Name: Jackson Mei

Student ID: 54023491

Goals

- Present the Expected Outcomes & Deliverables section in the group presentation.

- Complete my assigned backend development task, focusing on establishing the temporary PostgreSQL test database environment using Testcontainers.

- Participate in team discussions and the client meeting to keep up with project requirements and progress.

- Understand the overall project code structure, become familiar with the backend logic, and understand how project data is stored and managed.

Progress Made

- Successfully completed the Expected Outcomes & Deliverables section of the group presentation.

- Completed my assigned backend task for establishing the PostgreSQL Testcontainers test foundation, with the backend tests running successfully.

- Developed a better understanding of the overall codebase structure, backend logic, and database/data storage approach used in the project.

- Prepared my backend code to be pushed to GitHub and integrated with the team's work.

- Participated in team discussions and the client meeting to keep up with project decisions and progress.

Blockers to Progress/Issues

- I am not fully certain whether my backend implementation completely meets the integration requirements until it is merged with other team members' work.

- Some adjustments may be required after merging and integration testing to ensure compatibility with the overall backend implementation.

- Further progress on some project requirements depends on client feedback and the outcomes of upcoming team discussions.

Individual Progress Report

Name: Cheryl Huynh

Student ID: 530609142

Goals:

- Practice and complete our group presentation

- Attend client meeting

- Understand project backend and frontend structure, data structure used in our project

- Complete my assigned task: implement and test the schedule and reschedule function

Progress Made

- Complete all my assigned task

- Clarify with our client that he doesn't need a face-to-face demo on week 7

- Participate in our client meeting

- Starting to investigate how to implement and work with DICOM

Blockers to Progress/Issues

There was some confusion around how we should replicate patient data and sources. Our client had clarified that our current version was good enough as we would not touch on the medical aspect for this project, hence the demographic of the patients is not important. I am not certain whether my back end scheduling is up to the standard and need a confirmation from the client in the next meeting.

Individual Progress Report

Name: Tarek Fahmi

Student ID: 530135191

Goals

• Continue coordinating the backend team and allocating development tasks through Jira based on current project priorities.

• Strengthen the examination lifecycle implementation and ensure backend behaviour remains consistent with the agreed RIS workflow.

• Implement the shared active-worklist query service required for later frontend and DICOM/MWL integration.

• Support preparation of the client progress presentation and use client feedback to refine backend development priorities.

Progress Made

• Continued coordinating backend development and allocating work across the backend team, while tracking implementation progress through Jira.

• Completed work on strengthening the examination lifecycle functionality, including improving the backend rules and behaviour around examination state transitions. This task has now been marked as Done.

• Implemented the shared active-worklist query service to provide a common backend mechanism for retrieving examinations relevant to the active worklist. The implementation is currently In Review.

• Worked with Mavis on preparing the client presentation and helped communicate the current state of backend development to the client.

• Participated in the client meeting and incorporated clarification regarding examination cancellation, post-acquisition behaviour, synthetic patient data and reporting requirements into backend planning.

• Continued preparing the backend for frontend integration and the upcoming DICOM/MWL work.

Blockers to Progress/Issues

• The shared active-worklist query implementation is still undergoing review and may require changes before it can be fully integrated with other backend components.

• DICOM/MWL remains one of the main incomplete and higher-risk areas of the backend and will require further implementation and integration work.

• Some examination lifecycle behaviour still needs to be finalised, particularly handling overdue scheduled examinations and post-sign-off/report amendment behaviour.

• Further backend progress depends on successful integration between independently developed components and subsequent end-to-end testing with the frontend.

Individual Progress Report

Name:  Zhongyang Sun

Student ID: 541043667

Goals

- Guide the design of JWT authentication and RBAC.

- Review backend code and support integration.

- Resolve merge conflicts and merge completed work into the repository.

Progress Made

- Guided the JWT/RBAC design.

- Reviewed team backend code and integration.

- Resolved merge conflicts and merged the authentication changes into the repository.

Blockers to Progress/Issues

- Concurrent backend changes caused merge conflicts.

- Further integration testing with the frontend and other backend APIs is still required.